IARA

Intelligent Adaptive Runtime Assistant

_______________________________________________

Implementation Roadmap & Milestones

Version 1.0  |  February 2026  |  Confidential

# Table of Contents

# 1. Roadmap Overview

IARA development follows a 5-phase, 20-week implementation plan. Each phase delivers a functional milestone at the end of every 4-week sprint.

| Phase | Weeks | Theme | Deliverable | Hours |
| --- | --- | --- | --- | --- |
| 1: Foundation | 1-4 | Core Setup | Chat app + file reading | 160 |
| 2: Core Tools | 5-8 | Permissions & Actions | Actions with approval flow | 160 |
| 3: Integration | 9-12 | Advanced Tools | Browser + code analysis | 160 |
| 4: Intelligence | 13-16 | Learning Engine | Self-learning + suggestions | 160 |
| 5: Polish | 17-20 | Production Ready | Packaged distribution | 160 |

Total: 800 hours across 20 weeks (1 full-time developer)

# 2. Phase 1: Foundation (Weeks 1-4)

Goal: Functional Electron chat app communicating with local LLMs and reading files.

## 2.1 Week 1: Project Setup

- Initialize Electron + React + TypeScript + Vite project with pnpm

- Configure TailwindCSS and shadcn/ui component library

- Set up ESLint, Prettier, TypeScript strict mode

- Create Electron main/renderer process structure with IPC bridge

- Configure electron-builder for macOS and Linux

- Set up Git repository (main, develop, feature/* branches)

## 2.2 Week 2: UI Foundation

- Build chat interface with message history and input field

- Implement menubar tray icon with status indicator

- Create floating mini-chat window (400x500px)

- Implement global shortcut (Cmd+Shift+Space)

- Design Settings panel shell

- Set up Zustand stores for UI state

## 2.3 Week 3: LLM Integration

- Implement Ollama client service with health checks

- Build Python AI agent process manager (spawn, communicate, restart)

- Create LangChain prompt templates for intent classification

- Implement streaming token response to chat UI

- Build LLM fallback chain: Ollama -> llama.cpp -> OpenAI

## 2.4 Week 4: File System Tool (READ) + Database

- Implement FileSystemReadTool with LangChain interface

- Build directory listing, file reading, search capabilities

- Set up Docker Compose with PostgreSQL container

- Initialize PostgreSQL schema (action_log, sessions, preferences)

- Implement basic audit logging

- End-to-end testing: command -> LLM -> file read -> response

# 3. Phase 2: Core Tools & Permissions (Weeks 5-8)

Goal: Full permission system with write/execute capabilities and core automation tools.

## 3.1 Week 5: Permission System

- Implement three-tier permission model (READ/WRITE/EXECUTE)

- Build Approval Modal with action preview and risk indicators

- Create IPC channels for approval request/response flow

- Implement allowed_directories whitelist enforcement

- Build Settings > Permissions panel

## 3.2 Week 6: File System Tools (WRITE/EXECUTE)

- Implement FileSystemWriteTool (create, modify, rename, move)

- Implement FileSystemDeleteTool with rollback data capture

- Build file change preview (diff view in approval modal)

- Implement rollback mechanism for file operations

- Sandbox enforcement: path canonicalization, whitelist validation

## 3.3 Week 7: Terminal & Process Tools

- Implement allowed_commands table with regex whitelist

- Build TerminalReadTool (pwd, ls, cat, git status/log/diff)

- Build TerminalExecTool (git add/commit/push, npm install)

- Implement ProcessTool for listing/managing processes

- Add command risk classification (LOW/MEDIUM/HIGH)

## 3.4 Week 8: App Control & Clipboard

- Implement AppControlTool (AppleScript macOS / D-Bus Linux)

- Build app launch, close, focus, window management

- Implement ClipboardTool and NotificationTool

- Integration testing: multi-step workflows

# 4. Phase 3: Advanced Integration (Weeks 9-12)

Goal: Browser automation, code analysis, Git integration, context management, vector store.

## 4.1 Week 9: Browser Automation

- Implement BrowserNavigateTool (Puppeteer for Chrome/Brave)

- Implement Playwright integration for Firefox

- Build browser actions: click, type, scroll, screenshot, extract data

- Create tab management and URL navigation

## 4.2 Week 10: Git & Code Analysis

- Implement comprehensive GitTool (status, add, commit, push, log, diff, branch)

- Build auto-commit message generation via LLM diff analysis

- Implement CodeAnalysisTool: project structure, dependencies, documentation suggestions

## 4.3 Week 11: Context Management & Qdrant

- Set up Qdrant Docker container and initialize collections

- Implement embedding generation pipeline (nomic-embed-text)

- Build conversation_memory, file_context, command_patterns collections

- Integrate Qdrant retrieval into LangGraph context_gatherer node

## 4.4 Week 12: LangGraph Orchestration

- Implement full LangGraph state machine (9 nodes)

- Build intent classifier with confidence scoring

- Implement context-aware action planning with tool selection

- Add clarification flow for low-confidence intents

# 5. Phase 4: Intelligence Layer (Weeks 13-16)

Goal: Self-learning engine, knowledge graph, proactive suggestions, voice interface.

## 5.1 Week 13: Neo4j Knowledge Graph

- Set up Neo4j Docker container with schema initialization

- Implement KnowledgeGraphUpdater: command/entity/temporal nodes

- Build LEADS_TO relationship detection for command sequence prediction

- Implement graph queries for pattern discovery

## 5.2 Week 14: Pattern Detection

- Implement PatternDetector: recurring command sequences from action history

- Build temporal pattern detection (time-of-day workflows)

- Add LLM-assisted pattern naming and description

- Implement confidence scoring and threshold management

## 5.3 Week 15: Suggestion Engine & Feedback

- Implement SuggestionEngine with automation suggestion generation

- Build suggestion UI (accept/reject/dismiss)

- Implement feedback_log tracking and acceptance rate monitoring

- Create Learning Dashboard showing patterns and statistics

## 5.4 Week 16: Voice Interface

- Integrate Whisper.cpp for local STT (pt-BR, English)

- Implement Porcupine wake word detection ('Hey IARA')

- Build Piper TTS integration for voice responses

- Create voice activation flow and settings panel

# 6. Phase 5: Polish & Distribution (Weeks 17-20)

Goal: Optimize, test, package, document, and release.

## 6.1 Week 17: Performance Optimization

- Profile and optimize LLM inference latency

- Optimize database query performance

- Reduce Electron app memory footprint

- Implement response caching for frequent queries

## 6.2 Week 18: Testing & QA

- Complete unit test suite (target: 80% coverage)

- Integration testing: IPC, databases, tools

- Security testing: sandbox escape, command injection, prompt injection

- Cross-platform testing (macOS Intel/ARM, Ubuntu, Fedora)

## 6.3 Week 19: Packaging & Distribution

- Configure electron-builder for production (.dmg, .AppImage, .deb, .rpm)

- Implement first-launch setup wizard

- Set up auto-update with electron-updater

- Build database migration system

## 6.4 Week 20: Documentation & Launch

- Write user and developer documentation

- Record demo video

- Final QA pass and release candidate

- Version 1.0 release

# 7. Risk-Adjusted Schedule

Each phase includes a 20% buffer for unforeseen challenges. Critical path: Phases 1-3; Phases 4-5 have scope flexibility.

| Risk | Impact | Contingency |
| --- | --- | --- |
| Ollama model performance | +1 week | Switch to larger model or OpenAI fallback |
| Cross-platform issues | +1-2 weeks | Prioritize macOS, defer Linux fixes |
| Neo4j query performance | +1 week | Simplify graph schema, add caching |
| Voice integration complexity | +1 week | Defer voice to post-1.0 |
| Electron packaging issues | +1 week | Manual distribution fallback |